Lyneham Banks
Temporary traffic management
# Actions to date
- B4069 closed on 17th February
- Diversion route using A3102 / A4 identified
- Diversion route length 21 miles
- Diversion route signing in place
# Actions to date
  - B4069 average weekday flow 5560 vehicles (2019 data)
  - Permanent 18T weight limit already in place
  - Recognition that not all traffic will use the diversion route
  - Other minor road networks exist to north and south of B4069
  - Need to provide protective measures to local roads unsuitable for additional traffic
  - Traffic management plan has been prepared
  - 3 Phase approach being adopted
  - Local Members and Cabinet Member kept advised
# Phase 1
- 7.5T weight limit on Clack Hill
- No Through Road type signs deployed at Bradenstoke
- No Through Road type signs deployed on minor road network to the south around Foxham area
- Traffic counters deployed on minor road network on a regular basis to establish traffic patterns
# Additional Measures
- Existing 18T weight limit on B4069 is to be replaced with a temporary 7.5T weight limit late June
- Consideration being given to a speed limit reduction through Bradenstoke village
- Consideration being given to a speed limit reduction on Sodom Lane
# Phase 2 – Not yet actioned
- Closures on local road network
- Temporary 7.5T weight limit on Bowds Lane
- Diversion via Bowds Lane (green route) 5.5 miles

# Phase 3 – Not yet actioned
- Full closure of Bowds Lane
- Diversion via RWB (yellow route) 10.7 miles
# Other points to note
  - Enforcement of introduced measures sits with the Police. They have been advised and have commenced enforcement activities.
  - B4069 closure is long term, signing will be semi permanent
  - Webpage has been set up with FAQ’s and will be updated regularly
Wiltshire.gov.uk/highways-b4069-Lyneham-banks
  - Feedback and other thoughts? Please send to Integratedtransport@wiltshire.gov.uk